# iAVA.ai

UX/UI Master Plan

World-Class Elite+++ PhD Quality Redesign

Version 1.0 | November 2025

CONFIDENTIAL - INTERNAL USE ONLY

# Executive Summary

iAVA.ai has built 17+ world-class AI trading features that exceed most competitors. However, users cannot discover, access, or effectively use these capabilities due to UX friction. This master plan addresses five critical areas:

- Discoverability: Users don't know features exist

- Information Density: Too much data, not enough insight

- Touch Interactions: Desktop patterns forced onto mobile

- Navigation: Features buried in tabs and menus

- Chart Experience: TradingView integration not optimized for mobile

Strategic Position: iAVA is an AI Trading Partner - not a broker, not just charts. Like TradingView, we integrate with brokers. Unlike TradingView, we provide an AI layer that actively helps users trade better through personalized analysis, emotional awareness, and intelligent recommendations.

# Section 1: Current State Audit

## 1.1 Feature Inventory

The following 17 AI features are currently built and functional:

| Feature | Category | Status |
| --- | --- | --- |
| Unicorn Score | Core Signal | Production |
| Chronos Forecast | Prediction | Production |
| AI Sentiment | Analysis | Production |
| AVA Mind (AI Twin) | Personalization | Production |
| Market Regime Detector | Analysis | Production |
| Genetic Optimizer | Strategy | Production |
| Predictive Confidence | Risk | Production |
| AI Trade Copilot | Assistant | Production |
| Trade Journal AI | Learning | Production |
| Smart Watchlist Builder | Discovery | Production |
| Emotional State Detection | Psychology | Production |
| Voice Trading | Input | Production |
| NLP Scanner | Discovery | Production |
| Multi-Timeframe Analysis | Analysis | Production |
| Risk Advisor | Risk | Production |
| Pattern Recognition | Analysis | Production |
| Social Trading Rooms | Social | Beta |

## 1.2 Current Navigation Structure

The current app uses a 5-tab bottom navigation on mobile:

- Chart: TradingView embed + Unicorn Score overlay + AI Copilot

- AI Hub: 11 AI panels in scrollable grid

- Scanner: NLP-based stock screener

- Portfolio: Positions + orders (Alpaca integration)

- AVA Mind: AI Twin dashboard

Problem: Features are buried. AI Hub alone has 11 panels that require scrolling to discover. Users have no idea what the app can do.

# Section 2: Design Philosophy

## 2.1 Core Principle: AI-First Interface

Unlike traditional trading apps where users navigate to features, iAVA should bring features to users. The AI (AVA) should be the primary interface, not buttons and menus.

The TradingView Model (What We Learn):

- Chart is always the hero - everything else orbits around it

- Features revealed progressively through right-click menus, hotkeys, search

- Power users can customize deeply; beginners get sensible defaults

- Broker integration is seamless - trade without leaving the platform

The iAVA Differentiator (What We Add):

- AI that proactively surfaces relevant features at the right moment

- Emotional awareness - knows when you're tilting and adjusts guidance

- Personality-aware recommendations based on your trading archetype

- Voice-first interaction - speak naturally, AVA understands

## 2.2 Information Hierarchy

Every piece of information should exist at the right level of abstraction:

| Level | Name | Interaction | Content |
| --- | --- | --- | --- |
| L0 | Glance | 0.5 second | Score + Direction only |
| L1 | Summary | Single tap | Key indicators + recommendation |
| L2 | Detail | Drill down | Full breakdown + reasoning |
| L3 | Power | Settings/Config | Raw data + customization |

Rule: Every screen starts at L0. Users pull down to reveal L1-L3. Never dump L3 on first load.

# Section 3: Navigation Architecture

## 3.1 New Tab Structure (Mobile)

Reduce from 5 tabs to 3 primary tabs with contextual secondary navigation:

| Tab | Purpose | Contains |
| --- | --- | --- |
| Trade | Active trading | Chart + Score + Copilot + Order Entry |
| Discover | Find opportunities | Scanner + Watchlist + Trending |
| You | Personal hub | Portfolio + Journal + AVA Mind + Settings |

## 3.2 Command Palette (Universal Access)

Every feature accessible via Cmd+K / swipe down command palette. Users type or speak what they want:

- "Show NVDA sentiment" → Opens Sentiment panel for NVDA

- "Find bullish squeezes" → Opens Scanner with squeeze filter

- "What's my win rate?" → Shows Trade Journal stats

- "Buy 10 SPY" → Opens order confirmation

- "How am I doing emotionally?" → Shows Emotional State

Implementation: CommandPalette.jsx already exists. Expand its capabilities to route to any feature via natural language.

## 3.3 Contextual Feature Surfacing

AVA proactively suggests features based on context:

- Pre-earnings: "AAPL reports tomorrow. Want to see sentiment analysis?"

- High score signal: "Unicorn detected on TSLA. View multi-timeframe confirmation?"

- Losing streak: "3 losses today. Your emotional state is 'frustrated'. Take a break?"

- New user: "Try asking me to find stocks with high Unicorn Scores"

# Section 4: Component Specifications

## 4.1 Trade Tab (Primary)

Layout (Mobile - Portrait):

- Header: Symbol + Price + Change (sticky, 48px)

- Chart: TradingView (60% of viewport, swipe for timeframes)

- Score Card: Unicorn Score + Direction (tap to expand)

- Action Bar: Buy/Sell buttons + Copilot toggle

- Copilot: Collapsible chat bubble (bottom right)

Key Interactions:

- Swipe left/right on chart: Change timeframe

- Long-press chart: Quick indicator toggle

- Tap score card: Expand to full breakdown

- Double-tap chart: Fullscreen mode

- Pull down: Command palette

## 4.2 Score Card Component (Redesign)

L0 (Collapsed - Default):

- Large score number (87)

- Direction badge (BULLISH / BEARISH / NEUTRAL)

- Archetype icon (e.g., Sniper emoji)

L1 (Expanded - Tap):

- Three progress bars: Technicals (50), Sentiment (25), Forecast (25)

- Consensus bonus indicator (+10 if active)

- One-line AVA recommendation

L2 (Full Panel - Drill Down):

- Individual indicator states (EMA, Pivot, Ichi, SATY, Squeeze)

- RSI/Volume/Volatility bonuses breakdown

- Historical accuracy for this score level

- Personalized position sizing suggestion

## 4.3 Discover Tab

Layout:

- Search bar (top, always visible)

- Quick filters: Unicorns | Squeezes | Earnings | Trending

- Results list: Symbol cards with mini-scores

- Tap card → Navigate to Trade tab with that symbol

AI Integration:

- Natural language search: "Tech stocks under $50 with high sentiment"

- Smart suggestions based on your watchlist and trading history

- Consolidates: NLP Scanner, Watchlist Builder, Pattern Recognition

# Section 5: Implementation Phases

Total Estimated Timeline: 6-8 weeks for full implementation. Each phase is independently deployable.

## Phase 1: Navigation Foundation (Week 1-2)

Goal: Simplify navigation, establish new tab structure

- Create new MobileNavigation.jsx with 3-tab structure

- Build TabContainer.jsx for content switching

- Migrate Chart + Score to Trade tab

- Migrate Scanner + Watchlist to Discover tab

- Migrate Portfolio + Journal + AVA Mind to You tab

- Enhance CommandPalette.jsx with feature routing

Files to Modify:

- App.jsx - New routing logic

- MobileBottomNav.jsx - Replace with new 3-tab nav

- CommandPalette.jsx - Add NLP feature routing

- Create: TradeTab.jsx, DiscoverTab.jsx, YouTab.jsx

## Phase 2: Score Card Redesign (Week 2-3)

Goal: Implement layered information architecture for Unicorn Score

- Create ScoreCardL0.jsx (glanceable score)

- Create ScoreCardL1.jsx (expandable summary)

- Create ScoreCardL2.jsx (full detail panel)

- Add expand/collapse animations

- Integrate with existing UnicornScorePanel data

## Phase 3: Chart Experience (Week 3-4)

Goal: Optimize TradingView integration for mobile

- Implement swipe-to-change-timeframe gesture

- Add double-tap fullscreen mode

- Create floating overlay controls (zoom, indicators)

- Optimize chart resize behavior

- Add haptic feedback on key price levels

## Phase 4: Discover Experience (Week 4-5)

Goal: Unify stock discovery into single powerful interface

- Create unified DiscoverScreen.jsx

- Build SymbolCard.jsx with mini-score display

- Integrate NLP scanner into search bar

- Add quick filter pills (Unicorns, Squeezes, etc.)

- Implement infinite scroll with virtualization

## Phase 5: AI Surfacing (Week 5-6)

Goal: Make AVA proactively helpful

- Create ContextualSuggestion.jsx component

- Build suggestion trigger system (earnings, signals, emotions)

- Integrate with AVAMindService for personalization

- Add dismissible suggestion cards

- Implement smart notification system

## Phase 6: Polish & Performance (Week 6-8)

Goal: World-class fit and finish

- Animation polish (60fps, spring physics)

- Haptic feedback throughout

- Performance audit (bundle size, lazy loading)

- Accessibility pass (WCAG 2.1 AA)

- PWA optimization (offline, install prompt)

- User testing and iteration

# Section 6: Success Metrics

How we know the redesign is working:

| Metric | Current | Target |
| --- | --- | --- |
| Features discovered per session | ~2 | 5+ |
| Time to first trade | Unknown | <60 seconds |
| Mobile session length | Unknown | >5 minutes |
| Command palette usage | ~5% | 30%+ |
| AI suggestion engagement | N/A | 40%+ CTR |

# Next Steps

- Review and approve this master plan

- Prioritize phases based on resources and timeline

- Begin Phase 1 implementation with Claude Code

- Set up analytics to measure baseline metrics

- Schedule weekly progress reviews

This document serves as the single source of truth for the iAVA UX transformation. Each phase should be executed methodically, with Claude Code handling implementation while following these specifications precisely.